# General Instructions (not part of the template)

- USEPA provides funding to technical assistance (TA) providers to help communities and their water systems, including tribes, address inadequacies or otherwise improve their drinking water, wastewater, and storm water services.

- A key output of such TA can be a work plan that summarizes the basic needs for the community/system, as well as general tasks required to help implement improvements.  This often includes support for securing funding for new infrastructure.

- The Environmental Finance Centers at California State University, Sacramento developed a Work Plan Template for documenting systems need and necessary TA support.

- This document provides instructions for using the Work Plan Template.  Instructions are provided in bulleted form beneath each section/subsection of the Work Plan Template.

- Within the Work Plan Template, text highlighted in pink is intended as specific instructions and can be removed when developing the work plan.  Text highlighted is yellow should be replaced with the indicated information.

- A draft work plan should be developed by the TA Project Lead (or delegate) and reviewed by the an assembled TA team, including community/system representatives.  Staff from regional EPAs, states, and other local TA providers may also review the draft as agreed to by the TA provider and community/system representatives.  Staff from USEPA and others organizations, as well as other stakeholders, can receive a copy of the final work plan.

- For projects that include (or may potentially include) communities predominantly on septic systems, or communities without any wastewater infrastructure, TA providers may use EPA’s Closing the Wastewater Access Gap Assessment Template to collect additional pertinent information.

# Intent and Content

- This section provides standard language explaining the intent of the TA and content of the work plan.

- Leave text as is, inserting system/community name as prompted.

- Attach the following documents to the work plan as appropriate:

  - Community/system map(s): a map of existing infrastructure, system boundaries, and relevant information beyond the system boundaries (surface waters, neighboring communities, neighboring infrastructure, etc.)

  - Summary of a community listening session outreach event: a short report describing the activities, attendants, and outcomes of the community listening session

  - Findings from the needs assessment: a short report providing details on the system’s infrastructure needs and TA necessary to access funding

  - Details of past and current attempts and plans to address known needs: a short report

  - Other as appropriate

# Section 1: Community and Water System Information

- This section provides general information about the community and water system.

- Leave text as is in this section introduction.  Follow instructions below for subsequent subsections.

## Community Characteristics

- This subsection provides general community information.

- Leave text as is, removing any (pink-highlighted instructions) and inserting system/community information as prompted (in yellow highlight).

## System Infrastructure Description(s)

- This subsection provides general information about the system infrastructure.

- Leave text as is, removing any (pink-highlighted instructions) and inserting system/community information as prompted (in yellow highlight).

## Current and/or Past Issues

- This subsection summarizes current and/or past issues associated with the system.

- Replace pink-highlighted instructions with relevant information.  The information should be based on completion of the needs assessment checklist, which lists many common technical, managerial, and financial issues experienced by water systems.

- The needs assessment should evaluate the potential for neighboring decentralized systems (private drinking water wells and septic systems), or communities with drinking water or wastewater infrastructure, be incorporated into any public water system project.  However, funding eligibilities, particularly from the Clean Water State Revolving Fund (CWSRF) and Drinking Water State Revolving Fund (DWSRF) for decentralized systems vary by state. Consult with your state SRF programs for details on eligibilities under the CWSRF and DWSRF programs.

- Although private water systems are not eligible to receive DWSRF dollars directly, there may be opportunities to incorporate communities on private wells, or communities with no drinking water infrastructure, in public water system projects, such as by extending public water service to these communities. Circumstances that may warrant extension of water service may include providing safer or more reliable water access to communities on private wells where there may be groundwater contamination or depleting groundwater levels, or extending service to communities where no drinking water infrastructure exists.

- In the case of septic systems and CWSRF, eligibilities are more expansive and do not necessarily require “sponsorship” by a public water system; such projects may include repair or new installation of septic systems. However, there may be opportunities to incorporate communities on septic systems, or communities without wastewater infrastructure, in public wastewater system projects, such as by extending public wastewater service to these communities. Circumstances that may warrant wastewater service extensions include providing safer or more reliable wastewater services where there is widespread failure of septic systems, or no wastewater infrastructure at all.

## Relevant Plans/Current Initiatives to Address Issues

- Work with the system and community representatives, as well as state and regional EPA regulators and other community based organizations to identify previous efforts to address the system’s needs.  This might include previous attempts to apply for funding, past feasibility studies, past community listening sessions, etc.

- Replace pink-highlighted instructions with relevant information.

## Community Engagement Activities and Takeaways

- As appropriate, a community listening session may be conducted in parallel with the needs assessment to understand perspective and concerns of key community stakeholders.  The intended audience are stakeholders other than the key system representatives (owners, operators, managers, etc.) and should be identified by the CST.

- This subsection, then, summarizes key findings from any community engagement activities, particularly those that inform tasks included in the completed work plan.

- Replace pink-highlighted instructions with relevant information

- Attach a more detailed summary of the listening sessions activities and outcomes to the completed work plan.

# Section 2: Work Plan Tasks

- This section tabulates technical assistance activities to be conducted to support the system in accessing funding for water infrastructure, including deliverables and due dates.

- Leave text as is, replace pink-highlighted instructions and yellow-highlighted instructions with relevant information.

# References

- List all references used in the work plan.

# Attachments

- These section lists attachments to the completed work plan.  Add additional attachments as appropriate.  Be sure this attachment list coincides with that bulleted in the Work Plan’s Intent and Content section.